DATED-05-06-2012

VISIT REPORT OF BECTOCHEM ENGINEER AT ALKEM HEALTH SCIENCE SIKKIM

Work done

Commissioning of RCVD,

Control wiring and PLC programming

Empty machine run in all 3 modes without vacuum and hot water,

PENDING WORK

Sensor transmitter   qty.1Nos required for 2nd Blender and Nitrogen purging   solenoid coil with actuator 24 VDC 2Nos which is short material required for machine run in auto mode.

Alkem Healthscince Remarks

The Engineers of Bectochem Mr.Viswas&Mr.Haripd. is visited our site from 31/05/2012 to 05/06/2012 and did the commissioning of our both RCVD and given pre production trail.

The final trial is due it required before 20june 2012,we will inform you the date.

FOR ALKEM                                                                                    FOR BECTOCHEM

KAUSHLENDRA KUMAR                                                               Mr.Vishwash

YASHWANT SINGH                                                                       Mr.Hari pd.

VISHNU NARAYAN

MITHLESH KUMAR